Prison Management System

| ID | Task / Activity | Duration | V-Model Stage | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1.0 | Requirements Analysis & Planning | 2 Weeks | Planning |  |  |  |  |  |  |  |  |  |  |
| 1.1 | A: Requirement Gathering & Analysis | 1 Week | Planning |  |  |  |  |  |  |  |  |  |  |
| 1.2 | C: Acceptance Test Planning | 1 Week | Verification |  |  |  |  |  |  |  |  |  |  |
| 2.0 | System Requirements & Design | 2 Weeks | Design |  |  |  |  |  |  |  |  |  |  |
| 2.1 | A: System Requirements Specification (SRS) | 1 Week | Design |  |  |  |  |  |  |  |  |  |  |
| 2.2 | C: System Test Planning | 1 Week | Verification |  |  |  |  |  |  |  |  |  |  |
| 3.0 | Architecture & Database Design | 2 Weeks | Design |  |  |  |  |  |  |  |  |  |  |
| 3.1 | D: Database / ER Diagram Design | 1 Week | Design |  |  |  |  |  |  |  |  |  |  |
| 3.2 | C: Integration Test Planning | 1 Week | Verification |  |  |  |  |  |  |  |  |  |  |
| 4.0 | Detailed Module Design & Implementation | 5 Weeks | Implementation |  |  |  |  |  |  |  |  |  |  |
| 4.1 | D: UI/UX & Module Design | 1 Week | Implementation |  |  |  |  |  |  |  |  |  |  |
| 4.2 | E: Database & Backend Implementation | 2 Weeks | Implementation |  |  |  |  |  |  |  |  |  |  |
| 4.3 | E: Frontend & Module Integration | 1 Weeks | Implementation |  |  |  |  |  |  |  |  |  |  |
| 4.4 | C: Unit Test Planning | 1 Week | Verification |  |  |  |  |  |  |  |  |  |  |
| 5.0 | Verification & Validation | 4 Weeks | Testing |  |  |  |  |  |  |  |  |  |  |
| 5.1 | B: Unit Testing | 1 Week | Testing |  |  |  |  |  |  |  |  |  |  |
| 5.2 | B: Integration Testing | 1 Week | Testing |  |  |  |  |  |  |  |  |  |  |
| 5.3 | B: System Testing | 1 Week | Testing |  |  |  |  |  |  |  |  |  |  |
| 5.4 | B: Defect Fixing & Regression Testing | 1 Week | Testing |  |  |  |  |  |  |  |  |  |  |
| 6.0 | Deployment & Documentation | 2 Week | Deployment |  |  |  |  |  |  |  |  |  |  |
| 6.1 | E: Deployment / Final Configuration | 1 Week | Deployment |  |  |  |  |  |  |  |  |  |  |
| 6.2 | A: Final Report, User Manual & Presentation | 1 Week | Deployment |  |  |  |  |  |  |  |  |  |  |

V-Model Project Gantt Chart / Timeline

V-Model Relationship

| Development / Specification | Corresponding Verification / Validation |
| --- | --- |
| Requirements Analysis | Acceptance Test Planning |
| System Requirements | System Test Planning |
| System / Database Architecture | Integration Test Planning |
| Detailed Module Design | Unit Test Planning |
| Module Integration | Integration Testing |
| Complete System | System Testing |
| User Validation | Acceptance Testing |

Legend

| Planning | Design | Implementation | Verification Planning | Testing | Deployment |
| --- | --- | --- | --- | --- | --- |

Activity Keys:

          A:  Sumaiya                           C:  Arefin                  
          B:   Tanvir                              D: Rashik
          E:  Redip

Note:

 The timeline is organized into planning, design, implementation, testing, and deployment phases.
 This version is structured for the V-Model: each major development is paired with its corresponding verification or validation activity, followed by execution testing after
  implementation.